# Class Register Sys

Accademics Office:

## Responsibilities:

User roles: Sys Admins.

- They should be able to add lecturers and assign permissions

- They should be able to view registeres submited for the day and other logs

- They should be able to schedule class

Lecturers:

## Responsibilities:

User roles: Instructors.

- They can start a scheduled class

- they can open the register for students to sign

- they should be able to generate the QR-code for students to scan

- they can close/ submit the signed register

Students:

## Responsibilities:

User roles: Sys users.

- they should be able to login using their school given student ID, Module code, and program

- when logged in they should be able to scan the generated QR-code while valid

- the scaned QR-code will submit the student ID and Module code to the DB with the attendance status of present

Login Process:

Normal users, they will use their Username/ Password to authenticate into the system while students: will have to provide their student Id/ Password then they’ll be provided with a default form for the class details which will be used to record their attendance

User Story:

user stories with acceptance criteria for each role (Super User, Lecturer, Student).

- (Super User): "As a Super User, I can add a new lecturer to the system, providing their name, email, and assigning them the 'Lecturer' role, so they can manage their classes."

- (Lecturer): "As a Lecturer, I can view a list of all registers submitted for my classes on a specific day, so I can confirm attendance records."

- (Student): "As a student, I can log in using my student ID and password, so I can access the class attendance system."

## Phase 1: MVP Development (3-5 Sprints)

Each sprint would typically be 2 weeks.

Sprint 1: Foundation & User Management

- Set up core project structure, CI/CD pipeline, and development environments.

- Implement user authentication for Super Users and Lecturers (Username/Password).

- Develop the Super User module to add lecturers and assign permissions.

- Database schema for Users, Roles, Permissions.

- Basic logging infrastructure.

Sprint 2: Class Scheduling & Student Login

- Develop the Super User module for scheduling classes.

- Implement student login with Student ID/Password.

- Database schema for Classes, Modules, Programs.

- Basic UI for Super User class scheduling.

Sprint 3: Lecturer Core Functionality

- Lecturer ability to start a scheduled class.

- Lecturer ability to open the register for students to sign.

- Lecturer ability to generate QR codes.

- Database schema for Registers, AttendanceRecords.

Sprint 4: Student Attendance & Register Submission

- Student ability to scan QR code and submit attendance (Student ID, Module Code, Present status)

- Lecturer ability to close/submit the signed register.

- Basic viewing of submitted registers for the day for Super Users and Lecturers.

Sprint 5 (Buffer/Refinement):

- Bug fixing, performance tuning.

- Refinement of UI/UX based on early feedback.

- Security hardening (e.g., enforcing password policies).

## Phase 2: Iterative Enhancements & Expansion (Ongoing Sprints)

Based on feedback from the MVP, subsequent sprints would focus on:

- Reporting & Analytics:

  - Super User: View daily registers and other logs.

  - Lecturer: Generate specific attendance reports (e.g., for a module over a period).

  - Academic Office: Generate comprehensive attendance reports, identify low attendance.

- Notifications: Email/SMS for lecturers for scheduled classes, or students for successful attendance.

- Manual Override: Functionality for lecturers to manually mark attendance with audit trails.

- Late Arrivals: Differentiating between present and late.

- Student Attendance History: Students view their own attendance.

- Integration: Explore integration with SIS for student data, LMS for course data.

- UI/UX Improvements: Continuous refinement based on user feedback.

- Scalability & Performance: Load testing and optimization as user base grows.

- Disaster Recovery Plan: Regular backups and a strategy for data recovery.

## Phase 3: Testing & Deployment

- Unit Testing: Developers write unit tests for their code.

- Integration Testing: Verify interactions between different components.

- System Testing: End-to-end testing of the entire system.

- User Acceptance Testing (UAT): Key stakeholders (Academics Office, Lecturers, Students) test the system in a production-like environment.

- Security Audits/Penetration Testing: Engage security specialists to identify vulnerabilities.

- Deployment Strategy: Automated deployment using CI/CD pipelines to a staging environment first, then production. Plan for zero-downtime deployments.

- Monitoring & Alerting: Implement robust monitoring for system health, performance, and security events (e.g., using Prometheus, Grafana, ELK stack).

- Documentation: Comprehensive technical documentation, user manuals, API documentation.